Thesis Progress — Talking Points

Explainable ML for Encrypted Traffic Detection & SOAR Integration  |  March 2026

| ML Models | XAI Pipeline | Pipeline PoC | Thesis Write-up |
| --- | --- | --- | --- |

| Complete | Complete | In Progress | In Progress |
| --- | --- | --- | --- |

1.  What has been done

- Paper submitted. Covers dataset preparation, three ML models (RF, XGBoost, EBM), two-tier XAI pipeline, feature selection analysis, and security semantic mapping. Awaiting reviewer decision.

- Near-perfect detection without payload decryption. RF and XGBoost achieve F1 = 0.9997; EBM (glass-box) achieves F1 = 0.9989 — within 0.09% of the best black-box model.

- Two-tier XAI pipeline evaluated. Tier-1 EBM runs at 3.5 ms (285 exp/s) — fast enough for always-on real-time triage. XGBoost contributions are deterministic (Jaccard = 1.0) and match SHAP exactly on high-confidence flows. Tier-2 LIME runs on-demand for flagged flows only.

- Feature selection: SHAP top-20 matches or beats full 65-feature performance. A 9-feature consensus subset retains near-perfect accuracy — shows the detection signal is concentrated and interpretable.

- Proof-of-concept pipeline built. Six containerised Docker services: Kafka broker, producer (dataset replay), inference (ML + XAI), translator (XAI-to-MITRE mapping), PostgreSQL, and analyst dashboard. Each module is independently replaceable.

2.  How the modules fit together

Dataset  →  Producer  →  Kafka (raw_flows)  →  Inference  →  Kafka (alerts)  →  Translator  →  PostgreSQL  →  Dashboard

- Producer replays dataset rows as JSON at a configurable rate, simulating live flow capture. Each message carries the feature vector and ground-truth label.

- Inference service loads the trained models via joblib, runs prediction and explain_instance() (ported directly from the research notebook), and publishes explanation records to Kafka.

- Translator service applies the XAI-to-MITRE translation layer — the novel SOAR contribution: maps top-k feature attributions to ATT&CK technique IDs, computes severity, and writes enriched, human-readable annotations to PostgreSQL.

- Dashboard renders the alert queue with live auto-refresh. Analyst can drill into any alert to see the full XAI annotation, MITRE TTPs, and top-k feature breakdown, then confirm or dismiss. Decisions are logged for evaluation.

- SOAR (Shuffle) to be added as a seventh service — will consume HIGH severity alerts from the database and trigger automated response actions (e.g. block notification). The rest of the pipeline does not change.

3.  What remains

- End-to-end pipeline validation — confirm all six services run together and data flows correctly through to the dashboard.

- Pipeline evaluation — measure end-to-end latency, TTP assignment accuracy against ground-truth labels, and Tier-2 trigger rate in the live pipeline.

- Shuffle SOAR integration — add automated response action on HIGH severity alerts.

- SOAR chapter — write the thesis chapter covering design decisions, translation layer, and evaluation results.

- Thesis completion — Related Work, conclusion, and final review.

4.  Questions for supervisor

- Is a human evaluation of annotation quality expected for the SOAR module, or is automated TTP accuracy against dataset labels sufficient?

- Should the packet capture / feature extraction module (Zeek / nProbe) be reinstated as a requirement, or documented as future work?

- Does the current timeline align with departmental submission deadlines?